## Slide 1
AI INTERIOR DESIGNER
v 2.0
CS 691/692 — Computer Science Capstone Project | Spring 2026
Group 4 • Sprint 3 Final Presentation
Pace University
React 19
Flask
ControlNet
YOLOv8
SAM

## Slide 2
Agenda
Sprint 3 Presentation — Table of Contents
01
Team Member Roles & Responsibilities
02
Improvements from Professor Feedback
03
Project Description
04
Team Working Agreement
05
Personas (×3)
06
MVP
07
Technologies
08
Algorithms
09
Architecture Diagrams
10
Sprint 3 Recap
11
Product Backlog
12
Sprint Summary (S1, S2, S3)
13
Sprint 4 Backlog + Test Cases
14
Metrics (Velocity, Burndown, C/C Ratio)
15
Retrospective
16
Sprint 5 Planning
17
Project Demo — Screenshots & API
18
GitHub Link & Live Demo

## Slide 3
Team Member Roles & Responsibilities
Group 4 — CS Capstone Spring 2026
N
Nirav Borda
Full Stack Developer & Team Lead
Backend Flask API • AI pipeline integration ControlNet & Colab notebook • Deployment
M
Member 2
Frontend Developer
React 19 components • UI/UX design Firebase Auth integration • Animations
M
Member 3
AI / ML Engineer
Colab notebook • YOLOv8 & SAM models Stable Diffusion prompts • Model caching
M
Member 4
QA & DevOps Engineer
Testing & test cases • Vercel deployment Documentation • Scrum board management

## Slide 4
Improvements from Professor Feedback ★
Deliverable 3 Score: 26/28 → Targeting 28/28
IMPROVED
IMPROVED
4/4
Usability
4/4
Installation & Security
3/4
User Stories
4/4
Deliverables
4/4
Scrum Board
3/4
Repo Org
4/4
New Criterion
Total Score: 26 / 28
① User Stories
3/4
Previous Score
4/4
Target Score
Ensured ALL user stories follow the exact template with complete Acceptance Criteria. Every Sprint 3 feature maps to a user story. No story is missing AC.
See Slide 20+
② Repo Organization
3/4
Previous Score
4/4
Target Score
Code is now logically organized: frontend/src/components/, backend/, notebooks/. README updated with full directory map. Code follows consistent naming conventions.
See Slide 9

## Slide 5
Project Description
Problem Statement & Solution
PROBLEM STATEMENT
Homeowners, renters, and real estate professionals cannot visualize how different interior design styles would look in their existing spaces before committing to costly renovations or furniture purchases. Professional interior designers cost $2,000–$10,000 per project — unaffordable for most people.
SOLUTION
AI Interior Designer v2 is a full-stack web application that uses AI-powered image generation to transform any real room photo into a professional interior design visualization — preserving the original room's walls, windows, and layout while applying a completely new design style. No design expertise required.
KEY DIFFERENTIATOR
★ Uses ControlNet to detect and preserve room structure (walls, windows, doors) — only the style changes, not the layout
★ Free to use: leverages Google Colab T4 GPU (no AI API costs). Replicate API as paid fallback.
★ Live app: https://ai-interior-designer-v2-m4z5.vercel.app

## Slide 6
Team Working Agreement
How We Collaborate as a Team
📅 Meetings
Every Tuesday & Thursday at 6:00 PM via Discord video call. Attendance is mandatory; notify 2 hours ahead if unable to attend.
⏱ Response Time
All team members respond to messages within 24 hours on Discord. Critical issues: respond within 4 hours.
✅ Commitment
If unable to complete a task by the deadline, notify the team at least 24 hours in advance so tasks can be redistributed.
🔁 Code Reviews
All pull requests must be reviewed and approved by at least one other team member before merging to develop branch.
🗳 Decisions
Feature decisions by majority vote. Architecture changes require full team agreement. Tie-breaker: Team Lead decides.
📊 Work Hours
Each team member commits to a minimum of 10 hours/week on the project during active sprint periods.

## Slide 7
Persona — The Homeowner
Understanding Our Users
S
Sarah Chen
Marketing Manager
Age:
34
Tech Level:
Medium
Frequency:
Monthly
🎯 GOAL
• Redecorate living room without hiring an expensive interior designer
😣 PAIN POINTS
• Professional designers cost $2,000–$10,000
• Afraid to buy wrong furniture
• No design background or expertise
📱 HOW THEY USE THE APP
• Uploads her living room photo
• Previews all 8 styles at once
• Picks Scandinavian style
• Edits sofa color via object editor
• Downloads result to share with spouse

## Slide 8
Persona — The Real Estate Agent
Understanding Our Users
M
Marcus Davis
Licensed Real Estate Agent
Age:
41
Tech Level:
Low-Medium
Frequency:
Weekly
🎯 GOAL
• Stage properties with dated/empty interiors to sell faster
😣 PAIN POINTS
• Physical staging costs $1,500–$5,000 per property
• Buyers can't visualize potential in empty rooms
• Listings with poor visuals get fewer clicks
📱 HOW THEY USE THE APP
• Photographs empty listing rooms
• Generates Modern Luxury & Minimalist versions
• Uses compare slider for before/after
• Attaches watermarked outputs to MLS listing

## Slide 9
Persona — The Design Student
Understanding Our Users
P
Priya Sharma
Interior Design Student (Junior)
Age:
22
Tech Level:
High
Frequency:
Weekly
🎯 GOAL
• Experiment with diverse design styles for class projects & portfolio
😣 PAIN POINTS
• No access to real rooms to redesign
• Rendering software takes hours to learn
• Needs quick visuals for client presentations
📱 HOW THEY USE THE APP
• Uploads reference room photos from assignments
• Tests all 8 styles + custom prompts
• Uses StyleComparison for 3-panel comparison
• Exports for portfolio presentations

## Slide 10
MVP — Minimum Viable Product
The smallest version of the app that delivers real value to users
✔ All 6 MVP features have been working since Sprint 1 and remain stable through Sprint 3.
01
User Registration & Login
Email/password + Google OAuth via Firebase Auth. Secure session management.
02
Room Photo Upload
Drag-and-drop or file picker. Preview before processing. Supports JPG, PNG.
03
Select from 8 Design Styles
Minimalist • Industrial • Cyberpunk • Modern Luxury • Scandinavian • Mid-Century • Zen • Bohemian
04
AI Room Generation
ControlNet + Stable Diffusion 1.5. Preserves room structure. Returns styled image in 1-2 min.
05
Before/After Comparison Slider
Interactive slider to compare original vs AI-generated room side by side.
06
Download Result
Download full-resolution JPEG with InteriorAI watermark. Client-side canvas rendering.
⚠ Note: Login/register alone is NOT an MVP — the app must fulfill its core purpose of room transformation.

## Slide 11
Technologies
Full-Stack AI Application — Technology Stack
FRONTEND
React
19.2.4
UI framework
Framer Motion
12.35
Animations
Firebase Auth
12.10
Login / OAuth
Firebase Firestore
12.10
Config sync
Firebase Storage
12.10
Profile photos
react-compare-slider
3.1.0
Before/after slider
Axios
1.13.6
HTTP requests
BACKEND
Flask
3.1.3
REST API server
Flask-CORS
6.0.2
Cross-origin handling
Pillow
12.1.1
Image resizing
Gunicorn
21.2.0
WSGI server
Replicate SDK
≥0.34
AI fallback API
AI / ML
Stable Diffusion 1.5
HuggingFace
Core generation
ControlNet (Canny)
HuggingFace
Structure preserve
YOLOv8
Ultralytics
Object detection
Segment Anything
Meta AI
Object masking
SD Inpainting
RunwayML
Object replacement
INFRASTRUCTURE
Google Colab T4
Free GPU
Primary AI compute
Vercel
Frontend CDN
App hosting
ngrok
Tunnel
Colab URL expose
Firebase
Google Cloud
Auth + DB
Render.com
Optional
Backend hosting

## Slide 12
Algorithms
AI Models & Techniques Powering the Application
01
ControlNet + Canny Edge Detection
Extracts structural edges (walls, windows, doors) from the original photo using Canny filter. Edges are fed as spatial conditioning to Stable Diffusion — ensuring the generated image respects the exact room layout. Without ControlNet, AI ignores room structure.
02
Stable Diffusion 1.5 (Text-Guided Diffusion)
Iterative denoising process (~25 steps). Converts text prompts like 'minimalist white living room, marble, 8k' into photorealistic images. Strength: 0.75 (transforms 75% of the image, preserving 25% of original structure).
03
YOLOv8 Object Detection
YOLO = You Only Look Once. Runs on the styled image to locate furniture: sofa, chair, table, lamp, plant, etc. Uses 15% confidence threshold (lower than default to detect partially visible objects). Returns bounding boxes + class labels.
04
Segment Anything Model (SAM)
Uses YOLOv8 bounding boxes as spatial prompts for SAM. Creates pixel-precise segmentation masks — not rectangles, but exact object outlines. Mask is passed to Inpainting to protect surrounding pixels from modification.
05
Stable Diffusion Inpainting
Uses SAM mask to define replacement region. Regenerates ONLY the masked area using a new text prompt (e.g., 'emerald velvet sofa'). All surrounding room pixels remain completely untouched — enabling surgical object replacement.

## Slide 13
Architecture Diagram
System Components & Data Flow
USER BROWSER
React 19 App Vercel CDN
FLASK BACKEND
Python REST API Render / Local
FIREBASE
Auth + Firestore Storage
GOOGLE COLAB
T4 GPU SD 1.5 + ControlNet YOLOv8 + SAM Inpainting
REPLICATE API
Paid Fallback img2img models
ngrok TUNNEL
Public URL for Colab
HTTP/Axios
Firebase SDK
Colab mode
Replicate mode (fallback)
ROUTING LOGIC
1. Colab URL set?
→ Route to Colab
2. Replicate token?
→ Use Replicate
3. Neither?
→ 503 Error

## Slide 14
Context Diagram
System Boundary & External Actors
AI INTERIOR DESIGNER v2
Full-Stack Web App
USER (Browser)
Uploads image Selects style ← Downloads result
FIREBASE (Auth + DB)
Authentication Colab URL sync
GOOGLE COLAB (T4 GPU)
AI processing ← Styled image
REPLICATE API (Fallback)
Backup AI calls ← Styled image
VERCEL (CDN)
Hosts React app ← Serves frontend

## Slide 15
ER Diagram
Entity-Relationship Diagram — Data Model
USER (Firebase Auth)
🔑 uid
string (PK)
email
string
displayName
string
photoURL
string
createdAt
timestamp
DESIGN_SESSION (localStorage)
🔑 sessionId
string (PK)
userId
string (FK)
originalImage
base64 string
generatedImage
base64 string
selectedStyle
string
appliedEdits
JSON array
createdAt
timestamp
CONFIG (Firestore)
🔑 docId
'colab_url' (PK)
url
string (ngrok)
active
boolean
secret
write-key string
updatedAt
timestamp
1 to many
User — Sessions
Global config — no user FK (Colab registers itself via secret key)

## Slide 16
Sequence Diagram
User Interaction → Flask API → AI Pipeline → Result
User
React App
Flask API
Colab GPU
Firebase
Upload image
POST /upload
{path: ok}
POST /generate {style, palette}
Read colab_url
POST /colab-generate
{image: base64}
{image: base64}
Show result
Click Edit Object
POST /edit-object
YOLOv8+SAM+ Inpaint
{edited image}

## Slide 17
State Diagram
Application States & Transitions
UPLOAD
step = 1 User selects room photo
STYLE SELECT
step = 2 Pick style + palette + custom prompt
RESULT VIEW
step = 3 Compare slider • Zoom Download • Share
OBJECT EDIT
step = 4 Select object • Enter prompt Apply inpainting
LOADING
Loading state 0-100% progress bar
Image uploaded
Image returned
Edit objects
Edited ← result
Generating...
Ctrl+Z → Undo last edit (reverts to previousImage)
Ctrl+H → History panel (last 8 designs) Esc → Close panels

## Slide 18
Class Diagram
Frontend Components & Backend Classes
App.js (Main)
state: step, uploadedImage
state: generatedImage, user
state: history, loading
handleUpload() → POST /upload
handleGenerate() → POST /generate
handleEditObject() → POST /edit-object
handleUndo()
Auth
handleEmailLogin()
handleGoogleLogin()
handleRegister()
Upload
handleDrop()
handleFileSelect()
previewImage()
StyleSelector
styles[8]
colorPalettes[8]
handlePreviewAll()
ResultView
compareSlider
handleDownload()
handleShare()
zoomModal
ObjectEditor
detectedObjects[]
editHistory[]
suggestions{}
handleEdit()
FurnishRoom
roomTypes[5]
furnitureCategories{}
buildPrompt()
Flask App (app.py)
COLAB_URL = {url: None}
GET /health
POST /upload
POST /generate
POST /detect-objects
POST /edit-object
POST /preview-styles
POST /set-colab-url
route_to_colab()
route_to_replicate()

## Slide 19
Sprint 3 Recap
What We Accomplished in Sprint 3
✅ COMPLETE
ControlNet Integration
Room structure preserved using Canny edge detection + ControlNet conditioning. Walls, windows, and doors remain identical — only style changes.
✅ COMPLETE
FurnishRoom Feature
5 room types, 25+ furniture categories, 6 style preferences, custom item input. Builds AI prompt automatically.
✅ COMPLETE
StyleComparison Component
3-panel side-by-side comparison: original room vs. current generated vs. any selected style thumbnail.
✅ COMPLETE
Object Editor (SAM + YOLOv8)
YOLOv8 detects furniture → SAM creates pixel masks → Inpainting replaces only masked area. Chain editing supported.
✅ COMPLETE
Error Handling Overhaul
Replaced all alert() calls with toast notifications. All fetch() calls guard against HTML 500 error responses.
✅ COMPLETE
Colab Health Fix & Toast System
Fixed Colab health status format detection. Built global Toast provider + useToast hook across all components.

## Slide 20
Product Backlog — User Stories (1/2)
All features developed during sprint have an associated user story with Acceptance Criteria
US-001
As a new user, I want to register an account
AC: Given I am on the login page, when I enter email + password and click Register, then my account is created and I am redirected to the app.
US-002
As a user, I want to log in with Google
AC: Given I click Continue with Google, when I authenticate, then I am logged in via Firebase OAuth.
US-003
As a user, I want to upload a room photo
AC: Given I drag-drop or select a JPG/PNG, when upload completes, then a preview shows and style selector appears.
US-004
As a user, I want to select from 8 design styles
AC: Given I am on the style page, when I click a style card, then the style is highlighted and I can click Generate.
US-005
As a user, I want to generate a redesigned room
AC: Given I have uploaded an image and selected a style, when I click Generate, then a styled image is returned within 2 min preserving room structure.
US-006
As a user, I want before/after comparison
AC: Given a generated image exists, when I drag the compare slider, then original and styled images are revealed proportionally.

## Slide 21
Product Backlog — User Stories (2/2)
All features developed during sprint have an associated user story with Acceptance Criteria
US-007
As a user, I want to download the redesigned image
AC: Given a generated image exists, when I click Download, then a JPEG with InteriorAI watermark is saved to my device.
US-008
As a user, I want to edit individual furniture items
AC: Given a styled image, when I click an object chip and submit a description, then only that object changes.
US-009
As a user, I want to choose a color palette
AC: Given I select a color palette, when I generate, then the AI incorporates those colors in the design.
US-010
As a user, I want to write a custom style description
AC: Given I enter text in the custom prompt field, when I generate, then the AI uses my description.
US-011
As a user, I want to preview all 8 styles at once
AC: Given I click Preview All Styles, then thumbnails of all 8 styles are displayed within 10 minutes.
US-012
As a user, I want to furnish an empty room
AC: Given I select Furnish Room, pick room type and furniture, when I generate, then the room shows those items placed naturally.
US-013
As a user, I want to view my generation history
AC: Given I press Ctrl+H, then the last 8 generated designs are shown and I can restore any.
US-014
As a user, I want to undo my last object edit
AC: Given I made an object edit, when I press Ctrl+Z, then the image reverts to the pre-edit version.
US-015
As a user, I want to share the generated design
AC: Given a generated image exists, when I click Share, then a share caption is copied to my clipboard.

## Slide 22
Sprint Summary — Sprint 1
Foundation: Auth, Upload, Style Selection & Core Generation
Sprint 1: Foundation
Goal: Build the core MVP — working upload, style selection, and AI generation pipeline.
US-001
User Registration (email)
5 pts
✅
US-002
Google OAuth Login
3 pts
✅
US-003
Room Photo Upload (drag-drop)
5 pts
✅
US-004
8 Design Style Cards UI
3 pts
✅
US-005
AI Image Generation (Replicate)
8 pts
✅
US-006
Before/After Compare Slider
3 pts
✅
US-007
Download with Watermark
3 pts
✅
30 pts
Committed
27 pts
Completed
27 pts
Velocity
90%
C/C Ratio

## Slide 23
Sprint Summary — Sprint 2
Customization: Color Palettes, Custom Prompts, History & Preview All
Sprint 2: Customization
Goal: Add customization features and improve AI generation quality & UX.
US-009
Color Palette Selector (8 themes)
5 pts
✅
US-010
Custom Style Prompt Input
5 pts
✅
US-011
Preview All 8 Styles
8 pts
✅
US-013
Generation History (localStorage)
5 pts
✅
US-015
Share Caption + Clipboard Copy
3 pts
✅
TECH-01
Firebase Firestore Colab URL Sync
8 pts
✅
TECH-02
Toast Notification System
3 pts
✅
TECH-03
BackendSetup Config Popup
3 pts
✅
40 pts
Committed
36 pts
Completed
36 pts
Velocity
90%
C/C Ratio

## Slide 24
Sprint Summary — Sprint 3
Advanced AI: ControlNet, Object Editing, FurnishRoom, StyleComparison
Sprint 3: Advanced AI
Goal: Implement advanced AI features — structure preservation, object-level editing, and room furnishing.
US-008
Object Editor — YOLOv8 + SAM + Inpainting
13 pts
✅
US-012
FurnishRoom Feature (5 types, 25+ items)
8 pts
✅
US-014
Undo Last Edit (Ctrl+Z)
3 pts
✅
TECH-04
ControlNet + Canny Edge Detection
13 pts
✅
TECH-05
StyleComparison 3-Panel Component
5 pts
✅
TECH-06
Error Handling Overhaul (all fetch calls)
5 pts
✅
TECH-07
Colab Health Status Format Fix
3 pts
✅
50 pts
Committed
50 pts
Completed
50 pts
Velocity
100%
C/C Ratio

## Slide 25
Sprint 4 Backlog
Stories Committed for Sprint 4
Sprint 4: Polish & Deployment
US-016
8 pts
As a user, I want to save favorite designs to my profile so I can access them on any device.
AC: Given I click Save, when logged in, then design is stored in Firebase Firestore under my account.
US-017
8 pts
As a user, I want the app to work on mobile and tablet screens.
AC: Given I open the app on 375px wide screen, then all components stack and remain usable without overflow.
US-018
8 pts
As a user, I want a shareable public link to my design.
AC: Given I click Get Share Link, then a unique URL is generated that shows my design to anyone.
TECH-08
5 pts
As a developer, I want the app to run 24/7 without Google Colab.
AC: Given Colab is not running, when I generate, then Replicate API handles request within 45 seconds.
TECH-09
5 pts
As a developer, I want comprehensive end-to-end tests for all 14 test cases.
AC: Given test suite runs, when all tests pass, then no regression in core features is detected.
Total Sprint 4 Committed: 34 story points

## Slide 26
Test Cases
Sprint 3 — Functional & Security Test Scenarios
TC ID | Feature | Description | Input | Expected Output | Status
TC-001 | Upload | Upload valid JPG | 2MB JPEG | Preview shown, step advances | ✅ Pass
TC-002 | Upload | Upload invalid file | PDF file | Toast: 'Please upload an image' | ✅ Pass
TC-003 | Generate | Generate with Colab | Style=minimalist | Styled image returned 1-2min | ✅ Pass
TC-004 | Generate | No backend connected | No Colab/Replicate | Toast: 'No AI backend' | ✅ Pass
TC-005 | Auth | Google OAuth login | Click Google button | Logged in, user shown | ✅ Pass
TC-006 | Auth | Wrong password | Wrong credentials | Toast: 'Invalid email/password' | ✅ Pass
TC-007 | Edit | Edit sofa | sofa + velvet prompt | Only sofa changes | ✅ Pass
TC-008 | Undo | Undo last edit | Ctrl+Z | Reverts to pre-edit | ✅ Pass
TC-009 | History | View history | Ctrl+H | Last 8 designs shown | ✅ Pass
TC-010 | Download | Download watermark | Click Download | JPEG with watermark saved | ✅ Pass
TC-011 | Furnish | Generate furnished room | Living + sofa + lamp | Room with furniture | ✅ Pass
TC-012 | Preview | Preview all 8 styles | Click Preview All | 8 thumbnails in <10min | ✅ Pass
TC-013 | Security | Firestore write w/o key | Write without secret | Rejected by rules | ✅ Pass
TC-014 | Responsive | Mobile view | 375px viewport | No overflow, usable | ✅ Pass

## Slide 27
Sprint 3 — Stories Completed & Not Completed
Sprint Backlog Review
✅ STORIES COMPLETED (7/7)
✅
US-008
Object Editor — YOLOv8 + SAM + Inpainting
13 pts
✅
US-012
FurnishRoom Feature
8 pts
✅
US-014
Undo Last Edit (Ctrl+Z)
3 pts
✅
TECH-04
ControlNet + Canny Edge Detection
13 pts
✅
TECH-05
StyleComparison 3-Panel Component
5 pts
✅
TECH-06
Error Handling Overhaul
5 pts
✅
TECH-07
Colab Health Status Fix
3 pts
⏸ STORIES NOT COMPLETED (0)
100%
All Sprint 3 stories completed!
Zero stories carried over to Sprint 4. Team achieved 100% Completed/Committed ratio.

## Slide 28
Metrics — Team Velocity
Story Points Completed per Sprint
27 pts
Sprint 1
36 pts
Sprint 2
50 pts
Sprint 3
37.7 pts
Historical Avg
SPRINT VELOCITY CHART
27
pts
Sprint 1
36
pts
Sprint 2
50
pts
Sprint 3
Avg: 37.7 pts
↑ Team velocity is consistently increasing each sprint — improving by 85% from Sprint 1 to Sprint 3.

## Slide 29
Metrics — Sprint 3 Burndown Chart
Remaining Story Points vs. Sprint Days
Chart: Sprint 3 — Burndown
| Day 1 | Day 2 | Day 3 | Day 4 | Day 5 | Day 6 | Day 7 | Day 8 | Day 9 | Day 10
Ideal Burndown | 50 | 44 | 39 | 33 | 28 | 22 | 17 | 11 | 6 | 0
Actual Burndown | 50 | 50 | 42 | 42 | 32 | 28 | 20 | 11 | 0 | 0
Flat period Days 3-4: ControlNet integration was more complex than estimated. Recovered Day 5-9 — completed all 50 points by Day 9 (1 day early).

## Slide 30
Metrics — Completed / Committed Ratio
Sprint Performance Analysis
Sprint 1
Completed: 27 pts
Committed: 30 pts
90.0%
27 / 30
Sprint 2
Completed: 36 pts
Committed: 40 pts
90.0%
36 / 40
Sprint 3
Completed: 50 pts
Committed: 50 pts
100.0%
50 / 50
✅ Team's average Completed/Committed ratio: 93.3% • Sprint 3 achieved perfect 100%

## Slide 31
Retrospective
Sprint 3 — What Went Well, What to Improve, Action Items
👍 WHAT WENT WELL
✅ ControlNet integration worked better than expected — room structure preserved perfectly
✅ Complete 100% Completed/Committed ratio — all 7 stories finished in Sprint 3
✅ Firebase auto-connect eliminated manual URL setup — zero configuration for users
✅ Toast notification system improved UX significantly — no more browser alert() popups
✅ Team communication was consistent throughout the sprint — daily Discord standups
🔧 WHAT TO IMPROVE
⚠ User story template consistency — some stories in Sprint 2 missing full AC (fixed in Sprint 3)
⚠ Repo organization — code directory structure needs clearer grouping (improving for Sprint 4)
⚠ Time estimation — ControlNet integration took 2 more days than estimated
⚠ Better task breakdown — large tasks (13pt) should be split into smaller sub-tasks
📋 ACTION ITEMS
ALL stories follow template
Owner: All members
Due: Sprint 4 Day 1
Improve repo org + README dir map
Owner: Nirav
Due: Sprint 4 Day 2
Break 8pt+ stories into sub-tasks
Owner: Scrum Master
Due: Before Sprint 4
Add mobile responsive CSS
Owner: Frontend Dev
Due: Sprint 4

## Slide 32
Sprint 5 Planning
Stories Planned and Committed for Sprint 5
Sprint 5: Finalization & Launch
US-019
8 pts
Full Mobile Responsive UI for all screen sizes
AC: Given app opens on 375px/768px screen, all features remain accessible with no horizontal scroll.
US-020
8 pts
User Cloud Save — designs stored in Firebase
AC: Given I click Save, when logged in, then design is persisted and accessible on any device.
US-021
8 pts
Public shareable link to design
AC: Given I click Share Link, a unique URL shows my design to anyone without login.
TECH-10
8 pts
Full end-to-end automated test suite
AC: Given test suite runs, all 14+ test cases pass without manual intervention.
TECH-11
5 pts
Updated Technical Paper & Deployment Manual
AC: Given a new developer clones the repo and follows the manual, they run the app in under 30 min.
TECH-12
5 pts
Final production deployment (Colab-free mode)
AC: Given Colab is off, app generates via Replicate API within 45 seconds reliably.
Total Sprint 5 Committed: 42 story points

## Slide 33
Project Demo — Sprint 4 App Screenshots
Live Application Walkthrough
[ SCREENSHOT ]
📷 Add screenshot here
1. Login Screen
Firebase Auth Email + Google OAuth
[ SCREENSHOT ]
📷 Add screenshot here
2. Upload Screen
Drag-drop zone Room photo preview
[ SCREENSHOT ]
📷 Add screenshot here
3. Style Selector
8 styles + color palette + custom prompt field
[ SCREENSHOT ]
📷 Add screenshot here
4. AI Generation
Progress bar ControlNet processing
[ SCREENSHOT ]
📷 Add screenshot here
5. Result View
Compare slider Before ↔ After
[ SCREENSHOT ]
📷 Add screenshot here
6. Object Editor
YOLOv8 chips + SAM Furniture replacement

## Slide 34
Project Demo — API Endpoints
Flask Backend REST API — All 7 Endpoints
Method | Endpoint | Description | Request Body | Response
GET | /health | Backend + Colab status check | — | {status, colab_connected, mode}
POST | /upload | Upload room image | form-data: image file | {message, path}
POST | /generate | AI style transfer | {style, palette, customPrompt} | {image: base64}
POST | /detect-objects | Find furniture in image | {} | {objects: ['sofa','chair',...]}
POST | /edit-object | Replace single furniture | {object, prompt} | {image: base64}
POST | /preview-styles | Generate all 8 previews | {palette} | {previews: {style: base64}}
POST | /set-colab-url | Register Colab ngrok URL | {url} | {message, url}
AI ROUTING LOGIC
1. Request arrives at Flask backend
2. Is COLAB_URL registered? → Route to Google Colab (ControlNet + SAM + Inpainting)
3. Else: Is REPLICATE_TOKEN set? → Use Replicate img2img API as fallback
4. Else: Return 503 — 'No AI backend connected'

## Slide 35
GitHub Repository & Project Links
🔗 GitHub:
https://github.com/[your-username]/ai-interior-designer-v2
🌐 Live App:
https://ai-interior-designer-v2-m4z5.vercel.app
REPOSITORY STRUCTURE
ai-interior-designer-v2/
├── frontend/
│ └── src/
│ ├── components/ ← All React UI components (10 components)
│ ├── App.js ← Main app state & routing logic
│ └── firebase.js ← Firebase Auth + Firestore config
├── backend/
│ ├── app.py ← All 7 Flask REST endpoints
│ └── AI_Interior_Designer_v2.ipynb ← Google Colab AI notebook
├── README.md ← Setup guide & feature documentation
└── SETUP_GUIDE.md ← Step-by-step deployment guide
Branches: main (production) | develop (active development)

## Slide 36
LIVE APPLICATION DEMO
Sprint 4 — with Audio Narration
01
Open live app URL in browser
02
Log in with Google account
03
Upload a real room photo
04
Select 'Modern Luxury' style → Generate
05
Show loading progress bar → Result
06
Drag compare slider — before/after
07
Edit an object (sofa) → show inpainting
08
Show Ctrl+Z undo • Ctrl+H history panel
09
Download with watermark
10
Show FurnishRoom feature
🎬 Duration: ~5-7 minutes | Audio narration explains WHY ControlNet preserves room structure